JeffLocal

Dispatch & Status Report

Churchtown Medical Centre  ·  AI Patient Triage System

29 May 2026  ·  Prepared by: Claude Agent

| Sprint Status Sprint 1 — Active | Pilot Status NOT LIVE — Pre-Pilot Phase |
| --- | --- |

REQUIRES SAEED APPROVAL: Items marked ⚠ in this report need your explicit sign-off before work can proceed or deploy.

# 1. Work Completed This Session

The following tasks were executed since the last dispatch. All sandbox changes follow the Sandbox → Production → Pilot pipeline. No production code was directly edited; all changes were made in sandbox first.

## 1.1  Outage Post-Mortem (Previously Resolved)

Root cause confirmed and documented. The browser session cookie (max_age=3600) was set only at login; the server slid the session window but the browser deleted the cookie exactly 1 hour after login. Evidence: last 200 OK at 15:24:02 BST, first 302 redirect at 15:25:03 BST — exactly 60 minutes after Saeed logged in at 14:24:25 BST.

- Immediate fix: Saeed re-logged in — dashboard restored

- Permanent fix: one-line addition in enforce_auth middleware to refresh set_cookie on every authenticated response

- Status: permanent fix written, tested, approval pack prepared — AWAITING SAEED SIGN-OFF (see Section 3)

## 1.2  Sidebar UX Improvements — R3 → R1 → R2

P1 recommendations from the sidebar_ux_analysis.docx UX audit were implemented in the sandbox dashboard. Production already contained these changes; sandbox was behind. The work brought sandbox up to parity.

| Change | Status | Notes |
| --- | --- | --- |
| R3 — Unified Card CSS | DONE | Removed 12+ inline styles from sidebar section. Added .ar-dot.danger, .legend-open/active/done, .ar-value.success/.danger, .sidebar-card-ts, .ar-row--muted, .sidebar-card-clear/*. |
| R1 — Icon-only collapsed mode | DONE | card-collapsed-icon elements present, .is-collapsed icon-rail CSS correct, data-metric tooltips wired up on all 4 cards. |
| R2 — Critical alert badge | DONE | sidebar-alert-badge with badge-pulse animation. Shows count when red_flags > 0, hidden otherwise. |
| Duplicate analytics-card CSS block | DONE | Removed stale duplicate that had .is-collapsed .analytics-card { display: none } — this was hiding cards entirely instead of showing icon rail. |
| topbar-alert-badge CSS | DONE | Added missing position:relative and .topbar-alert-badge rule to sandbox CSS (was present in production, missing in sandbox). |
| red-flag-card styling | DONE | Fixed sandbox to match production: rgba(220,38,38,0.05) background, 2px solid #dc2626 border, rf-label uses var(--danger). |

## 1.3  Sandbox ↔ Production Audit

A full diff of CSS and HTML was performed. Key findings:

- Production was AHEAD of sandbox on sidebar — R3/R1/R2 were already in production but missing from sandbox. This means a previous session applied changes directly to production, skipping sandbox. Going forward all changes must originate in sandbox first.

- Sandbox has legitimate forward features not yet in production: sandbox banner, --practice-accent CSS variables, cd-audit trail styles, filter-collapse toolbar

- After this session, sandbox sidebar is now identical to production sidebar

- Remaining sandbox-ahead items (cd-audit, filter-collapse) are candidates for next promotion cycle

## 1.4  Sandbox "Status Degraded" Bug — Root Cause Found

The sandbox dashboard shows "Status Degraded" on the system health card. Root cause identified:

- The sandbox health check hardcodes dashboard: http://127.0.0.1:8765 — production's port — instead of its own port (5000)

- When production is not running, this check fails and marks dashboard service as "unknown"

- n8n check at localhost:5678 also fails since n8n is not running in sandbox mode

- Both failures together trigger the degraded banner

Proposed fix (2 lines in sandbox/dashboard/app/main.py):

LOCAL_SERVICE_URLS["dashboard"] = "http://127.0.0.1:5000"  # was 8765

This is a sandbox-only config change. Requires standard approval before applying.

## 1.5  Visual Comparison (Blocked — Tool Connectivity)

A side-by-side Playwright + Claude in Chrome screenshot comparison was planned but could not be executed this session due to the Claude desktop agent tool server not reconnecting after the machine restart. The computer-use and Chrome MCP tools both returned "stream closed" errors.

- Code analysis confirms sandbox sidebar is now structurally identical to production

- Live visual comparison deferred to next session when tool connectivity is restored

- Recommendation: once tools are working, navigate to http://localhost:8765 (production) and http://localhost:5000 (sandbox) and take screenshots for the approval pack

# 2. Items Requiring Saeed Approval  ⚠

The following items are blocked pending your explicit approval. No agent will proceed without a clear "YES, APPROVED" from Saeed in the conversation.

## 2.1  ⚠ Cookie Fix — Permanent Session Repair

Already written, tested, full approval pack exists at C:\JeffLocal\APPROVAL_PACK_COOKIE_FIX_FINAL.md.

| What changes | One line added to enforce_auth in main.py: response.set_cookie(SESSION_COOKIE, token, httponly=True, samesite="lax", max_age=3600) — refreshes the browser cookie on every authenticated response so it never expires mid-session. |
| --- | --- |
| Risk | Low. Adds one Set-Cookie header per response. No logic changes. Already passed TechLead + ControlTower + DevOps + GuardRail review. |
| Without this fix | Every user gets logged out exactly 1 hour after their last login, even if actively using the dashboard. |

## 2.2  ⚠ Sandbox "Degraded" Status Fix

Minor config fix in sandbox only — no production impact.

- Change LOCAL_SERVICE_URLS["dashboard"] from http://127.0.0.1:8765 to http://127.0.0.1:5000 in sandbox/dashboard/app/main.py

- Scope: sandbox only, 1-line change, no schema or logic changes

- Approval needed: standard sandbox change approval

## 2.3  ⚠ Sidebar Changes — Promotion to Production

R3/R1/R2 CSS/HTML changes were made to sandbox. These need to go through the normal promotion cycle before production is updated to match the sandbox version.

- NOTE: Production already has these changes from a previous session (see 1.3 above). The sandbox is now synced to production.

- No further production deployment is needed for the sidebar unless new changes are made

- Recommendation: approve the sandbox changes as "already promoted" and close the loop

# 3. Pilot Practice 1 — Readiness Plan

Current status: NOT LIVE. No real staff accounts. No dedicated practice URL. No pilot is active. The following checklist documents everything required to go live for the first pilot practice.

## 3.1  Staff Accounts

Production database currently has 4 accounts:

| Username | Role | Real Account? | Notes |
| --- | --- | --- | --- |
| admin.demo | admin | NO — demo | No username or password set |
| reception.demo | staff | NO — demo | No username or password set |
| gp.demo | readonly | NO — demo | No username or password set |
| saeed1 | admin | YES (partial) | Password set, no PIN. Last login 29 May 2026. |

For pilot go-live, the following real staff accounts must be created:

- Practice Manager / Admin — full admin role

- Reception staff (1–3 people) — staff role

- GP(s) — readonly role for dashboard viewing

- Each account needs: real username, secure initial password, must_change_password=1 flag set

## 3.2  Dedicated Practice URL

Currently the dashboard is accessible via:

- Internal: http://localhost:8765 (on-premises only)

- External: https://dashboard.app-avamed.uk (Cloudflare tunnel — shared/test URL)

For Pilot Practice 1, a dedicated URL is needed:

- Option A: Dedicated subdomain — e.g. https://churchtown.app-avamed.uk — requires new Cloudflare tunnel config

- Option B: Keep dashboard.app-avamed.uk for Pilot 1, reserve a new subdomain for Pilot 2

- Recommended: Option A — cleaner separation between demo and live environments

- Action required from Saeed: confirm URL strategy before DevOps configures the tunnel

## 3.3  Full Pilot Readiness Checklist

### Infrastructure & Access

|  | Item | Notes |
| --- | --- | --- |
| ○ | Cookie fix deployed to production | Permanent session fix — awaiting Saeed approval (Section 2.1) |
| ○ | Dedicated practice URL configured | Cloudflare tunnel for pilot subdomain — awaiting URL decision (Section 3.2) |
| ○ | Cloudflare tunnel set to auto-start on reboot | Verify Windows service or Task Scheduler entry exists |
| ○ | Dashboard set to auto-start on reboot | Verify run_dashboard.ps1 is triggered at system startup |
| ○ | SSL/HTTPS verified on practice URL | Cloudflare handles TLS — verify cert is active after URL change |
| ○ | Machine is on a UPS or has stable power | On-premises server — confirm uptime plan for pilot period |

### Staff Accounts

|  | Item | Notes |
| --- | --- | --- |
| ○ | Real staff accounts created | Admin, reception, GP roles — no demo accounts for live use |
| ○ | All passwords set with must_change_password=1 | Force password reset on first login |
| ○ | Demo accounts disabled or removed | admin.demo, reception.demo, gp.demo should be deactivated |
| ○ | Staff trained on login and basic navigation | Brief walkthrough — login, view requests, mark as resolved |
| ○ | Emergency access plan confirmed | Who to contact if staff locked out? Saeed has admin access. |

### Data & Configuration

|  | Item | Notes |
| --- | --- | --- |
| ○ | config/app_settings.json updated for Churchtown | Practice name, GP list, working hours, contact details |
| ○ | config/pathways.json reviewed for pilot scope | Confirm which pathways are active for pilot (not all 8 may be needed) |
| ○ | config/routing_rules.json updated with real staff names | Replace demo staff with real reception/GP names |
| ○ | Production database backed up before go-live | Baseline backup — run daily_backup.ps1 the day before |
| ○ | Test data cleared from production DB | 22 test cases currently in DB — confirm plan: clear or archive? |
| ○ | VAPI / voice intake configured for practice phone number | Real phone number needed for live patient calls |

### Testing & Approval

|  | Item | Notes |
| --- | --- | --- |
| ○ | End-to-end test call processed successfully | A real (or simulated) call should go from VAPI → queue → dashboard → resolved |
| ○ | All 7 governance gates passed | See PRODUCTION_READINESS_CHECKLIST.md — all gates currently Pending |
| ○ | GuardRail compliance sign-off | Safety review required before live patient data is processed |
| ○ | Saeed executive approval | Final go/no-go decision from Saeed |
| ○ | DevOps deployment executed | Run deployment checklist from production/README.md |
| ○ | Post-deployment smoke test passed | Login, view dashboard, process a test request, check logs |

### Monitoring & Support

|  | Item | Notes |
| --- | --- | --- |
| ✓ | Watchdog service running and logging | Checks dashboard every 5 min, logs to logs/service_control/watchdog.log |
| ○ | Daily backup running | Confirm scheduled task for daily_backup.ps1 is active |
| ○ | Incident response plan agreed with staff | Who to call, what to do if system goes down during surgery hours |
| ○ | Rollback plan documented and tested | DevOps must be able to restore previous version in < 1 hour |

# 4. Overall Status Summary

| Area | Status | Next Action |
| --- | --- | --- |
| Session cookie bug (permanent fix) | PENDING APPROVAL | Saeed to approve APPROVAL_PACK_COOKIE_FIX_FINAL.md |
| Sidebar R3/R1/R2 — sandbox | DONE | Changes applied to sandbox. Confirm as "already promoted" to close loop. |
| Sandbox ↔ production sync | DONE | Sidebar now identical. Forward features (cd-audit, filter-collapse) staged for next cycle. |
| Sandbox "degraded" status bug | PENDING APPROVAL | Fix identified (1 line). Awaiting approval to apply. |
| Visual screenshot comparison | BUG | Tool connectivity issue blocked live screenshots. Retry next session. |
| Pilot Practice 1 — staff accounts | PENDING APPROVAL | Saeed to confirm pilot staff list and roles. |
| Pilot Practice 1 — dedicated URL | PENDING APPROVAL | Saeed to confirm URL strategy (Section 3.2). |
| Pilot Practice 1 — governance gates (1–7) | PENDING APPROVAL | All 7 gates in PRODUCTION_READINESS_CHECKLIST.md currently Pending. |
| Production auto-start on reboot | PENDING APPROVAL | Verify Cloudflare tunnel + dashboard startup services are configured. |
| Remote access over weekend | DONE | dashboard.app-avamed.uk is live via Cloudflare tunnel. Saeed confirmed access. |

## 4.1  Immediate Actions Required from Saeed

Please respond to the following in priority order:

| # | Topic | Required Decision |
| --- | --- | --- |
| 1 | Cookie Fix | Approve deployment of the permanent session cookie fix. Approval pack: C:\JeffLocal\APPROVAL_PACK_COOKIE_FIX_FINAL.md |
| 2 | Pilot URL | Confirm pilot URL strategy: Option A (new subdomain e.g. churchtown.app-avamed.uk) or Option B (keep dashboard.app-avamed.uk for Pilot 1). |
| 3 | Staff List | Provide names, roles, and email addresses for real pilot staff accounts (reception, GP, admin). DevOps will create accounts once confirmed. |
| 4 | Sandbox Fix | Approve 1-line sandbox config fix to resolve the "Status Degraded" banner (LOCAL_SERVICE_URLS dashboard port 8765 → 5000). |

## 4.2  Next Session Agenda

- Apply cookie fix to production once Saeed approves

- Apply sandbox degraded-status fix once Saeed approves

- Re-run visual screenshot comparison (tool connectivity dependent)

- Begin governance gates 1–7 walkthrough once pilot staff/URL decisions are confirmed

- Configure Cloudflare tunnel for dedicated pilot URL

- Create real staff accounts for Pilot Practice 1

End of Dispatch Report  ·  JeffLocal  ·  Churchtown Medical Centre  ·  29 May 2026