JeffLocal

Master Strategy & Pilot Launch Plan

Avamed  ·  Churchtown Medical Centre, Southport

Version 1.2  ·  29 May 2026  ·  Owner: Saeed

| Sprint Sprint 1 — Active | Pilot Status PRE-PILOT | Dashboard LIVE (demo) | Real Staff NOT YET SET UP |
| --- | --- | --- | --- |

This document is the single source of truth for the JeffLocal Pilot 1 launch strategy. It covers the deployment pipeline, pilot readiness checklist, staff training plan, business document register, and the complete work progress audit log. Updated: 29 May 2026.

# 1. Project Overview

JeffLocal is an on-premises AI-powered patient call triage system for UK GP surgeries, built by Avamed. When a patient calls the surgery, they speak to Jeff — an automated voice assistant. Jeff captures the reason for the call, verifies the patient against the practice register, applies safety rules, and delivers a structured task to reception staff on a secure dashboard — all within 30–60 seconds of the call ending.

JeffLocal does not make clinical decisions. It handles administrative intake only, routing structured tasks to the right staff member so they can take appropriate action.

| Core Architecture | Technology Stack |
| --- | --- |
| - VAPI voice agent — inbound call handling - n8n automation — queue and webhook routing - Ollama (local LLM) — intent classification - FastAPI/Uvicorn dashboard — staff interface - SQLite — local on-premise database - Cloudflare Tunnel — secure HTTPS access | - Python 3 — backend (FastAPI, auth, DB) - Jinja2 — dashboard templating - Vanilla JS — frontend interactions - PowerShell — service scripts & automation - Windows on-premises server - No cloud data storage — fully local |

## 1.1  Deployment Pipeline

All changes follow this strict one-way promotion pipeline. No code is ever edited directly in Production or Pilot without originating in Sandbox first.

| ① SANDBOX localhost:5000 - All dev work here - New features - Bug fixes - UX changes | ② PRODUCTION localhost:8765 - E2E + feature testing - Customer demos - Requires approval - Never edit directly | ③ PILOT 1 Churchtown MC - Live — real patients - Real staff accounts - Dedicated URL - NOT YET ACTIVE | ④ PILOT 2 TBD Practice - Second practice - Phase 2 expansion - Future scope - NOT YET PLANNED |
| --- | --- | --- | --- |

## 1.2  Approval Chain

All changes to Production or Pilot must pass the full chain in order. No agent bypasses any check.

| Step | Role | Responsibility | Gate |
| --- | --- | --- | --- |
| 1 | TechLead (Claude Agent) | Code review, regression check | Must PASS before step 2 |
| 2 | ControlTower | Operational readiness, risk assessment | Must PASS before step 3 |
| 3 | DevOps | Infrastructure, deployment feasibility | Must PASS before step 4 |
| 4 | GuardRail | Safety & compliance review (GDPR, NHS) | Must PASS before step 5 |
| 5 | Saeed | Executive approval — final go/no-go | Must APPROVE before deploy |
| 6 | DevOps | Execute deployment | Smoke test must PASS |

# 2. Pilot Practice 1 — Full Readiness Checklist

Legend: ✓ Done  ◑ Partial/In Progress  ○ Not Started  — Not Applicable

## 2.1  Infrastructure & URL

|  | Item | Owner | Notes |
| --- | --- | --- | --- |
| ✓ | Dashboard running and accessible | DevOps | Production at localhost:8765, Cloudflare tunnel live at dashboard.app-avamed.uk |
| ✓ | Session cookie fix deployed | DevOps | enforce_auth middleware refreshes cookie on every request. Deployed 2026-05-23. |
| ✓ | Cloudflare tunnel auto-HTTPS | DevOps | TLS termination via Cloudflare, secure=True on all cookies. |
| ○ | Cloudflare tunnel set to auto-start on reboot | DevOps | Verify Windows Service or Task Scheduler entry exists for cloudflared. |
| ○ | Dashboard set to auto-start on reboot | DevOps | run_dashboard.ps1 must run at startup. Verify Task Scheduler or Windows Service. |
| ○ | Dedicated pilot subdomain configured | DevOps | Add public hostname in Cloudflare Zero Trust → Networks → Tunnels. See Section 2.1a below. |
| ○ | UPS or stable power plan confirmed for server | Saeed | On-premises server — confirm uptime plan during surgery hours. |
| ○ | Remote access plan confirmed (Saeed) | Saeed | Cloudflare tunnel provides remote access. Verify RDP is configured for support access. |

### 2.1a  Subdomain Setup (Deferred — Do When Ready)

The dedicated pilot URL is deferred until the practice is ready for live deployment. When ready, follow these steps:

- Step 1: Go to one.cloudflare.com → Networks → Tunnels

- Step 2: Open existing tunnel → Configure → Public Hostname tab

- Step 3: Add a public hostname → Subdomain: [agreed name], Domain: app-avamed.uk, Service: HTTP, URL: http://localhost:8765

- Step 4: Save — live within seconds, no cost

- Subdomain options: churchtown.app-avamed.uk | pilot1.app-avamed.uk | gp.app-avamed.uk

- Decision required: Saeed to confirm subdomain name before DevOps configures

## 2.2  Staff Accounts

|  | Item | Owner | Notes |
| --- | --- | --- | --- |
| ○ | Real staff accounts created in production DB | Saeed + DevOps | Need: names, roles, emails from Saeed. Saeed to provide list. DevOps creates accounts. |
| ○ | All new accounts set with must_change_password=1 | DevOps | Forces password reset on first login. |
| ○ | Demo accounts disabled (admin.demo, reception.demo, gp.demo) | DevOps | admin.demo, reception.demo, gp.demo — set active=0 before go-live. |
| ◑ | saeed1 admin account confirmed working | Saeed | Password set, last login 29 May 2026. ✓ Working. |
| ○ | Emergency admin access plan confirmed | Saeed | Saeed has admin. Document backup contact if Saeed unavailable. |
| ○ | Account creation tested (login → password change flow works) | DevOps | Test the full new-user onboarding flow before handing to staff. |

## 2.3  Staff Training

|  | Item | Owner | Notes |
| --- | --- | --- | --- |
| ✓ | Staff Training Guide written | Saeed / Claude | Avamed_Staff_Training_Guide.docx exists at docs/project_documents/. Comprehensive. |
| ○ | Training Guide reviewed for accuracy against current dashboard | Saeed | URLs, screenshots, and UI labels must match current production version before use. |
| ○ | Reception staff briefing session scheduled | Saeed | Book 30-min session before go-live. Use training guide as agenda. |
| ○ | Staff demonstrated login + password reset | Saeed | Each staff member must log in and set their own password before Day 1. |
| ○ | Staff demonstrated: view requests, open case, mark resolved | Saeed | Core workflow walkthrough. Minimum viable competency before live use. |
| ○ | Staff demonstrated: what to do for red flag / critical issue | Saeed | Safety-critical scenario. Staff must know to escalate to GP immediately. |
| ○ | Staff demonstrated: what to do if system is unavailable | Saeed | Fallback to normal phone handling. System goes offline → use standard process. |
| ○ | Training completion sign-off recorded | Saeed | Simple sign-off form or email confirmation from each staff member. |

## 2.4  Data & Configuration

|  | Item | Owner | Notes |
| --- | --- | --- | --- |
| ◑ | config/app_settings.json reviewed | DevOps / Saeed | Exists. Needs practice-specific values: practice name, hours, GP list, contact details. |
| ◑ | config/pathways.json reviewed for pilot scope | DevOps | All 8 pathways registered. Confirm which are active for Pilot 1. |
| ○ | config/routing_rules.json updated with real staff names | DevOps | Replace demo staff names with real reception/GP names once accounts are created. |
| ○ | Practice phone number configured in VAPI | DevOps / Saeed | Real patient calls require the surgery number to be routed through VAPI. |
| ○ | Test data cleared or archived from production DB | DevOps | 22 test cases currently in DB. Confirm plan: clear, archive, or keep as sample data? |
| ○ | Production database baseline backup taken | DevOps | Run daily_backup.ps1 the day before go-live. Store backup offsite/external. |

## 2.5  Testing & Governance Gates

|  | Item | Owner | Notes |
| --- | --- | --- | --- |
| ○ | Governance Gate 1 — Governance & Organisation | Saeed | Team briefed, approval process tested, documentation current. Due 2026-05-29. |
| ○ | Governance Gate 2 — Infrastructure & DevOps | ControlTower | Backup/restore tested, deployment pipeline ready. Due 2026-05-31. |
| ○ | Governance Gate 3 — Code Quality & Testing | TestBench | All tests passing, >95% coverage on critical paths. Due 2026-05-31. |
| ○ | Governance Gate 4 — Safety & Compliance (GuardRail) | GuardRail | GDPR, safety gates, no clinical decisions, audit trail complete. Due 2026-05-31. |
| ○ | Governance Gate 5 — Configuration & Deployment | PipeWorks | Hardcoded values removed, pipeline integration end-to-end. Due 2026-05-31. |
| ○ | Governance Gate 6 — Architecture & Database | PathFinder | Schema complete, migrations tested, data integrity verified. Due 2026-05-31. |
| ○ | Governance Gate 7 — Operations & Support | ControlTower | Runbooks, escalation paths, monitoring dashboards. Due 2026-05-31. |
| ○ | End-to-end test call processed | DevOps | Full flow: VAPI call → queue → dashboard → staff action → resolved. |
| ○ | Post-deployment smoke test passed | DevOps | Login, view requests, process a case, check logs, verify watchdog running. |
| ○ | Saeed go/no-go sign-off | Saeed | Executive approval required. See PRODUCTION_READINESS_CHECKLIST.md. |

## 2.6  Monitoring & Business Continuity

|  | Item | Owner | Notes |
| --- | --- | --- | --- |
| ✓ | Watchdog service running | DevOps | Checks dashboard every 5 min, logs to logs/service_control/watchdog.log. ✓ Active. |
| ○ | Daily automated backup scheduled | DevOps | Task Scheduler entry for daily_backup.ps1. Confirm it survived the machine restart. |
| ○ | Incident response plan agreed with staff | Saeed | Who to contact if system fails during surgery hours. Document and share with staff. |
| ○ | Rollback plan tested | DevOps | DevOps must restore previous version in < 1 hour. Test restore before go-live. |
| ○ | Out-of-hours support contact established | Saeed | Who handles a weekend outage? Confirm escalation path. |

# 3. Staff Training Plan

The full staff training guide is at: docs/project_documents/Avamed_Staff_Training_Guide.docx

This section outlines the training schedule, delivery approach, and sign-off requirements.

## 3.1  Training Audience & Roles

| Role | Dashboard Access | Training Priority | Key Topics |
| --- | --- | --- | --- |
| Practice Manager / Admin | Full admin | HIGH — before go-live | All sections + user management + system monitoring |
| Reception Staff | Staff (read/action) | HIGH — before go-live | Login, view requests, case workflow, red flags, fallback process |
| GP / Clinical Staff | Read-only | MEDIUM — first week | Dashboard overview, how to view cases, what JeffLocal does/does not do |
| Saeed (Owner) | Admin | DONE (ongoing) | Full system. Already using dashboard. |

## 3.2  Training Delivery Schedule

| When | Session | Duration | Who Leads |
| --- | --- | --- | --- |
| T-7 days before go-live | Training Guide review + update | 1 hour | Saeed — confirm guide matches current UI |
| T-3 days | Reception staff briefing | 30–45 mins | Saeed — walkthrough of training guide |
| T-1 day | Individual account setup | 15 mins per person | DevOps — each staff member logs in, sets password |
| Go-live day | Supervised first hour | As needed | Saeed on-site or available by phone |
| Week 1 | GP staff orientation | 15–20 mins | Saeed — brief read-only dashboard walkthrough |
| Week 2 | Feedback session | 30 mins | Saeed — collect issues, questions, confidence check |

## 3.3  Training Content Summary

The following topics are covered in the training guide. All must be completed before a staff member uses the system with real patients:

### Core Workflow (Reception)

- How JeffLocal works — patient call → Jeff → queue → dashboard

- What JeffLocal does and does not do (no clinical decisions)

- Logging in and resetting password

- Reading a case card — patient details, request type, flags

- Opening a case and reviewing the full handoff

- Marking a case as actioned / resolved

- Understanding red flags — when to escalate immediately to a GP

- What to do when the system is unavailable — fallback to standard process

### Safety & Compliance (All Staff)

- JeffLocal prepares information — you make the decision

- If patient details look wrong → treat as unverified → use normal process

- Never rely solely on JeffLocal output for urgent or clinical matters

- Patient data stays on-site — nothing goes to the cloud

### Admin / Practice Manager Only

- Creating and managing staff accounts

- Reviewing the system health / status card

- Checking the activity log and audit trail

- Who to contact for technical issues (escalation to Saeed / DevOps)

## 3.4  Training Sign-Off Record

| Staff Member | Role | Briefing Done | Account Set Up | Sign-Off |
| --- | --- | --- | --- | --- |
| [Name — to be added] | Reception | ○ | ○ | ○ |
| [Name — to be added] | Reception | ○ | ○ | ○ |
| [Name — to be added] | GP / Clinical | ○ | ○ | ○ |
| Saeed | Admin / Owner | ✓ | ✓ | ✓ |

# 4. Business Documentation Register

All strategic, operational, and compliance documents for JeffLocal. Documents are stored under C:\JeffLocal\docs\ and C:\JeffLocal\governance\

## 4.1  Core Product Documents

| Document | Status | Location / Notes |
| --- | --- | --- |
| Avamed_JeffLocal_Business_Document.docx | DONE | docs/project_documents/ ¦ May 2026 |
| Avamed_Staff_Training_Guide.docx | DONE | docs/project_documents/ ¦ May 2026 ¦ Needs URL/screenshot review before use |
| Avamed_Practice_Onboarding_Guide.docx | DONE | docs/project_documents/ ¦ May 2026 |
| Avamed_Marketing_Content_Pack.docx | DONE | docs/project_documents/ ¦ May 2026 |
| Avamed_Website_Marketing_Strategy.docx | DONE | docs/project_documents/ ¦ May 2026 |
| Training Sign-Off Record (Section 3.4 of this document) | PENDING | Update Section 3.4 when each staff member completes training |

## 4.2  Governance & Technical Documents

| Document | Status | Location |
| --- | --- | --- |
| GOVERNANCE_FRAMEWORK.md | DONE | governance/ |
| OPERATIONS_PROCEDURES.md | DONE | governance/ |
| PRODUCTION_READINESS_CHECKLIST.md | DONE | governance/ |
| DEVOPS_INFRASTRUCTURE_SETUP.md | DONE | governance/ |
| CHANGE_LOG.md | DONE | governance/ |
| DEPLOYMENT_LOG.md | DONE | governance/ |
| APPROVAL_PACK_COOKIE_FIX_FINAL.md | DONE | JeffLocal/ (root) |
| sidebar_ux_analysis.docx | DONE | JeffLocal/ (root) |
| security_review_2026-05-29.md | DONE | docs/compliance/ |
| JeffLocal_Dispatch_Report_20260529.docx | DONE | JeffLocal/ (root) |
| JeffLocal_Master_Strategy_v1.2.docx (this doc) | DONE | JeffLocal/ (root) |
| Pilot 1 Go-Live Sign-Off Form | NOT STARTED | Create when all governance gates pass |
| Post-Pilot Review Report | NOT STARTED | Create after 4 weeks live — lessons learned |

# 5. Work Progress Audit Log

Complete chronological record of all changes, decisions, and approvals. Maintained as the definitive audit trail for the JeffLocal project.

| Date | Type | Item | Status | Approver | Notes |
| --- | --- | --- | --- | --- | --- |
| 2026-05-22 | FIX | Issue #1 — Sidebar toggle button invisible | DONE | Saeed | CSS fix: border:none, background:transparent on .sidebar-toggle. Deployed to production 15:28 UTC. |
| 2026-05-22 | INVESTIGATE | Full infrastructure setup — agent team, sandbox environment, monitoring | DONE | Saeed | All 8 agents assigned. Sandbox created. Approval workflow documented. |
| 2026-05-23 | FIX | Cookie expiry bug — session logged out after exactly 1 hour | DONE | Saeed | enforce_auth middleware now refreshes set_cookie on every authenticated response. secure=True added. 11/11 tests passed. DEPLOYED. |
| 2026-05-23 | INVESTIGATE | Outage investigation — dashboard.app-avamed.uk not opening | DONE | Saeed | Root cause: browser cookie deleted at login+3600s. Last 200 OK: 15:24:02 BST. First 302: 15:25:03 BST. Permanent fix deployed same day. |
| 2026-05-22 | CONFIG | GuardRail security review — cookie fix | DONE | GuardRail | Conditional approval. All 5 hard requirements verified (HR-1 to HR-5). |
| 2026-05-29 | UX | UX audit — sidebar_ux_analysis.docx produced | DONE | Saeed | 9 recommendations across P1/P2/P3. P1 = R3+R1+R2. Approved by Saeed. |
| 2026-05-29 | UX | R3 — Unified Card CSS (remove inline styles from sidebar) | DONE | Saeed | Applied to sandbox. Production already had R3 from earlier session. 12+ inline styles removed. .ar-dot.danger, .sidebar-card-clear, .sidebar-card-ts etc. added. |
| 2026-05-29 | UX | R1 — Icon-only collapsed mode with data-metric tooltips | DONE | Saeed | Applied to sandbox. data-metric attributes added to all 4 sidebar cards. Icon rail CSS correct. |
| 2026-05-29 | UX | R2 — Persistent critical alert badge on sidebar toggle | DONE | Saeed | Already in production. Sandbox synced. badge-pulse animation, sidebar-alert-badge with is-hidden toggle. |
| 2026-05-29 | FIX | Sandbox duplicate analytics-card CSS block removed | DONE | Saeed | Old block had .is-collapsed .analytics-card { display:none } which hid cards entirely. Removed. Icon rail now works in sandbox. |
| 2026-05-29 | FIX | topbar-alert-badge CSS added to sandbox | DONE | Saeed | position:relative on .topbar-icon-btn + .topbar-alert-badge rule. Was in production, missing from sandbox. |
| 2026-05-29 | FIX | red-flag-card styling fixed in sandbox | DONE | Saeed | Background rgba(220,38,38,0.05), border 2px solid #dc2626, rf-label uses var(--danger). Matches production. |
| 2026-05-29 | FIX | Sandbox ↔ Production audit — discrepancy identified and resolved | DONE | Saeed | Sandbox was behind production on sidebar. Forward features (cd-audit, filter-collapse, sandbox banner, --practice-accent) remain sandbox-only pending next promotion. |
| 2026-05-29 | FIX | Sandbox "Status Degraded" bug fixed | DONE | Saeed | LOCAL_SERVICE_URLS["dashboard"] changed from http://127.0.0.1:8765 to http://127.0.0.1:5000. Sandbox was checking production port. |
| 2026-05-29 | DECISION | Cookie fix approval — confirmed already deployed | DONE | Saeed | Saeed approved. Confirmed production main.py line 118 already has the fix. No further action needed. |
| 2026-05-29 | DECISION | Pilot URL strategy — dedicated subdomain approved | DONE | Saeed | Option A approved: new subdomain (e.g. churchtown.app-avamed.uk). Free on Cloudflare tunnel. DEFERRED until pilot ready. |
| 2026-05-29 | DECISION | Staff accounts for pilot — deferred | PENDING | Saeed | Saeed to provide names, roles, emails. DevOps to create accounts when list received. |
| TBD | CONFIG | Dedicated pilot subdomain configured in Cloudflare | NOT STARTED | DevOps | Add public hostname in Zero Trust → Networks → Tunnels. Saeed to confirm subdomain name first. |
| TBD | CONFIG | Real staff accounts created — Pilot 1 | NOT STARTED | DevOps | Pending staff list from Saeed. Roles: admin, reception (x2-3), GP (readonly). |
| TBD | CONFIG | config/app_settings.json updated for Churchtown | NOT STARTED | DevOps | Practice name, hours, GP list, contact details. |
| TBD | CONFIG | config/routing_rules.json updated with real staff | NOT STARTED | DevOps | Pending staff accounts being created. |
| TBD | FIX | Governance Gates 1–7 completed | NOT STARTED | All agents | See PRODUCTION_READINESS_CHECKLIST.md. All gates currently Pending. |
| TBD | FIX | End-to-end pilot test call | NOT STARTED | DevOps | VAPI → queue → dashboard → staff action → resolved. |
| TBD | DECISION | Saeed go/no-go for Pilot 1 | NOT STARTED | Saeed | Final executive approval after all gates pass. |

# 6. Current Status & Immediate Next Steps

## 6.1  What Is Working Right Now

- Production dashboard live at dashboard.app-avamed.uk (Cloudflare tunnel)

- Session cookie fix deployed — no more 1-hour logouts

- Sidebar R3/R1/R2 implemented in sandbox, synced to production

- Sandbox "Status Degraded" bug fixed (port config corrected)

- Watchdog service monitoring dashboard every 5 minutes

- Full governance framework, approval workflow, and documentation in place

- Staff training guide complete and ready for use

- Saeed admin account active and working

## 6.2  What Is Blocking Pilot 1 Go-Live

| # | Blocker | Who Unblocks | How |
| --- | --- | --- | --- |
| 1 | No real staff accounts — pilot cannot start | Saeed | Provide staff names/roles/emails → DevOps creates accounts |
| 2 | No dedicated pilot URL | Saeed + DevOps | Confirm subdomain name → DevOps adds Cloudflare public hostname (5 min) |
| 3 | Governance gates 1–7 not completed | All agents + Saeed | Work through PRODUCTION_READINESS_CHECKLIST.md gate by gate |
| 4 | Test data in production DB (22 cases) | DevOps + Saeed | Decide: clear, archive, or keep as sample. Execute before go-live. |
| 5 | Staff not trained — no training sessions scheduled | Saeed | Book reception briefing (T-3 days), individual account setup (T-1 day) |
| 6 | VAPI not configured for real practice phone number | DevOps + Saeed | Configure VAPI with surgery number when ready for live calls |

## 6.3  Next Session Priorities

- Saeed: confirm pilot subdomain name (churchtown / pilot1 / gp)

- Saeed: provide pilot staff list (names, roles, emails)

- DevOps: configure Cloudflare subdomain once name confirmed

- DevOps: create real staff accounts once list received

- All agents: begin governance gates 1–7 walkthrough

- DevOps: verify watchdog + daily backup survived machine restart

- DevOps: confirm cloudflared and run_dashboard.ps1 are set to auto-start on reboot

- Claude agent: re-run visual screenshot comparison once tool connectivity restored

End of Document  ·  JeffLocal Master Strategy v1.2  ·  Avamed  ·  29 May 2026  ·  Confidential